Partnership Proposal

Strategic Partnership Proposal

Prepared for: HOPE PULSE FOUNDATION FOR COMMUNITY DEVELOPMENT  |  Prepared by: Ranjeet Kumar — Founder & CEO, OrbitAvanya Tech LLP (AvanyaEdge)  |  Engagement Reference: OAT-CES-2026-HOPE_PULSE_FOUNDATION_FOR_COMMUNITY_DEVELOPMENT-FULL  |  Proposal Date: July 21, 2026  |  Validity: 90 days from proposal date

Content

| 01 | Executive Summary |
| --- | --- |
| 02 | Strategic Context |
| 03 | Scope of Work |
| 04 | Our Proposed Solution |
| 05 | Partnership Roadmap |
| 06 | Your Investment |
| 07 | Company Profile |
| 08 | Appendix |

| Contact 13352 Kettle Camp Rd Frisco, Texas 75035 | Phone: +917021950643 www.orbitavanyatech.com |
| --- | --- |
| This document contains proprietary and confidential information of OrbitAvanya Tech LLP and the recipient organization. It is submitted for the sole purpose of evaluating a potential business arrangement or technical contract engagement. No portion of this document may be reproduced, stored in a retrieval system, or transmitted in any form or by any means without prior written authorization from OrbitAvanya Tech LLP. |  |

# Executive Summary

OrbitAvanya Tech LLP proposes a strategic partnership with EverPulse Foundation to co‑create a digital acceleration platform that streamlines the full lifecycle of pediatric cardiac technology funding — from grant application and donor matching to portfolio monitoring and impact reporting. EverPulse’s mission to deploy non‑dilutive grants, directed donations, and program‑related investments into early‑stage cardiac innovations demands a secure, scalable, and data‑rich technology backbone. OrbitAvanya brings proprietary products such as the OrbitAvanya AI Analytics Dashboard, Cloud Migrator, e‑Gov Portal, and a configurable Grant Management Module built on our modern React/Next.js, Python/FastAPI, Node.js, PostgreSQL/MongoDB, AWS stack. Together we can deliver a joint SaaS offering that reduces administrative overhead by up to 40 %, accelerates deal flow through AI‑driven matching, and provides real‑time impact analytics to donors and stakeholders. This partnership unlocks new revenue streams for OrbitAvanya via a revenue‑share model while empowering EverPulse to scale its funding operations globally without expanding headcount.

Key Highlights

End‑to‑end Grant Lifecycle Automation – from submission to compliance reporting

AI‑Powered Donor‑Project Matching – increases capital deployment efficiency

Real‑Time Impact Dashboard – gives donors transparent outcome metrics

Secure Cloud‑Native Architecture – HIPAA‑ready, SOC 2 compliant via OrbitAvanya Cloud Migrator

Co‑Branded Accelerator Portal – white‑label startup engagement hub for pitch competitions

Revenue‑Share / Co‑Investment Model – aligns incentives and lowers upfront cost

Respectfully,

Ranjeet Kumar Singh

Founder & CEO

OrbitAvanya Tech LLP (AvanyaEdge)

# Strategic Context

The pediatric cardiac technology sector is experiencing a surge in early‑stage innovation, yet funding intermediaries like EverPulse Foundation face manual, fragmented processes that limit throughput and transparency. Simultaneously, technology service providers are seeking mission‑driven platforms to showcase their AI and cloud capabilities. By uniting EverPulse’s deep domain network and capital allocation expertise with OrbitAvanya’s full‑stack product engineering and proprietary analytics IP, we can capture a first‑mover advantage in the niche of impact‑focused medtech funding platforms. The joint solution addresses a $2.3 B addressable market for grant‑management SaaS in health‑focused philanthropy and positions both parties as leaders in technology‑enabled social impact.

Finding 1 · Operational Bottlenecks in Grant Processing

EverPulse currently manages applications, reviews, and compliance tracking through a mix of spreadsheets, email, and legacy CRM tools. This leads to long cycle times (average 8‑12 weeks), data silos, and limited auditability.

Manual eligibility screening consumes 30 % of program staff time

No centralized document repository – version control issues

Compliance reporting for donors requires ad‑hoc data extraction

Finding 2 · Donor Engagement & Impact Visibility Gaps

Donors demand real‑time visibility into how capital translates into clinical milestones. EverPulse lacks a unified dashboard to surface portfolio‑level KPIs such as number of devices in clinical trials, patient enrollment, regulatory milestones.

Quarterly PDF reports are static and delayed

No self‑service portal for donors to explore outcomes

Limited ability to showcase social return on investment (SROI)

Finding 3 · Startup Acceleration Program Scalability

Pitch competitions and accelerator cohorts are managed via generic event tools, preventing structured mentorship tracking, milestone gating, and follow‑on funding pipelines.

Cohort management spread across multiple platforms

Mentor‑startup matching is manual

No integrated pipeline to convert graduates into program‑related investments

# Scope of Work

The collaboration will focus on three synergistic pillars: (1) Grant & Investment Management Platform – a configurable, workflow‑driven system covering application intake, review committees, compliance, disbursement, and reporting; (2) AI‑Enhanced Donor‑Project Marketplace – intelligent matching, portfolio analytics, and a donor‑facing impact dashboard powered by the OrbitAvanya AI Analytics Dashboard; (3) Accelerator & Cohort Hub – a white‑label portal for pitch competitions, mentor matching, milestone tracking, and seamless transition to follow‑on funding. All components will be delivered as a multi‑tenant SaaS hosted on AWS via OrbitAvanya’s Cloud Migrator, ensuring HIPAA, GDPR, SOC 2 compliance and rapid deployment.

Deliverables

Joint Requirements & Architecture Blueprint (Weeks 1‑3)

Grant Management Core Module – MVP (Month 2)

AI Matching Engine & Donor Impact Dashboard (Month 3)

Accelerator Cohort Portal – Beta (Month 4)

Integrated End‑to‑End Platform – Production Release (Month 5)

Co‑Branded Go‑to‑Market Kit & Sales Enablement (Month 6)

Ongoing Managed Services & SLA‑Backed Support (Post‑Launch)

Technical Requirements Alignment

| Partner Gap / Need | OrbitAvanya Solution | Synergy |
| --- | --- | --- |
| Automated Grant Application Intake & Review Workflow | OrbitAvanya Grant Management Module (configurable BPMN engine, role‑based access) | Full Synergy |
| AI‑Driven Donor‑Project Matching & Portfolio Analytics | OrbitAvanya AI Analytics Dashboard (ML models for relevance scoring, predictive impact forecasting) | Full Synergy |
| Secure, Compliant Cloud Hosting for Sensitive Health Data | OrbitAvanya Cloud Migrator (automated landing zone, encryption, audit logging) | Full Synergy |
| White‑Label Accelerator Portal with Mentor‑Startup Matching | OrbitAvanya e‑Gov Portal Framework (customizable UI, SSO, notification engine) | High Synergy |
| Real‑Time Impact Reporting for Donors & Board | OrbitAvanya AI Analytics Dashboard (custom KPI widgets, exportable PDF/CSV) | Full Synergy |

# Our Proposed Solution

We propose building EverPulse Connect, a co‑branded, cloud‑native platform that unifies grant administration, donor engagement, and startup acceleration into a single digital experience. The core grant engine leverages OrbitAvanya’s BPMN‑based workflow designer, allowing EverPulse program officers to model complex review cycles — eligibility checks, scientific review panels, board approvals — without code. Integrated document management (versioned, encrypted) eliminates email‑based file sharing. The AI Matching Engine ingests project metadata (technology readiness level, clinical indication, funding need) and donor preferences (impact focus, geography, ticket size) to generate ranked match scores, surfacing the highest‑fit opportunities for each capital pool. Results feed directly into the Donor Impact Dashboard, where stakeholders view live KPIs: capital deployed, milestones achieved, patient‑reach projections, regulatory progress. The Accelerator Hub provides a branded portal for pitch competitions: startups submit decks, mentors sign up, and program managers track cohort progress through customizable milestone gates. Successful graduates are automatically routed into the Program‑Related Investment Pipeline, where term sheets, due‑diligence checklists, and compliance workflows are pre‑configured. All modules share a common data lake on AWS (S3 + Redshift) enabling cross‑functional analytics and audit trails. Deployment follows OrbitAvanya’s Cloud Migrator playbook: automated VPC, IAM, GuardDuty, and Config rules ensure HIPAA‑ready posture from day one. The platform will be offered as a multi‑tenant SaaS to EverPulse, with the option to white‑label for other philanthropic partners, creating a recurring revenue stream shared under a 70/30 revenue‑share (OrbitAvanya/EverPulse) after a $150k co‑investment for initial build.

Core Capabilities

| Capability | Description |
| --- | --- |
| Custom Grant Management Workflow Engine | Low‑code BPMN designer, role‑based access, SLA tracking, audit logs |
| AI‑Powered Matching & Predictive Analytics | ML models for donor‑project fit, impact forecasting, anomaly detection |
| Secure Cloud Landing Zone & Migration | Automated AWS multi‑account setup, encryption, compliance-as-code |
| White‑Label Accelerator & Cohort Portal | Configurable UI, SSO, mentor‑matching algorithm, milestone gating |
| Real‑Time Impact Dashboard & Reporting | Custom KPI widgets, drill‑down, scheduled PDF/CSV exports, API access |
| Managed DevOps & 24/7 Support | CI/CD pipelines, automated testing, incident response, SLA‑backed uptime |

Technology Stack

React

Next.js

Python

FastAPI

Node.js

PostgreSQL

MongoDB

AWS (ECS, RDS, S3, Redshift, Lambda, GuardDuty, Config)

Docker

Kubernetes (EKS)

Terraform

GitHub Actions

# Partnership Roadmap

The engagement follows a phased, outcome‑driven roadmap spanning six months, with clear gating criteria at each phase to ensure alignment, risk mitigation, and early value delivery. Phase 1 establishes joint governance and delivers the Grant Management MVP; Phase 2 adds AI matching and donor dashboard; Phase 3 completes the Accelerator Hub and launches the integrated platform to pilot users.

Engagement Timeline

| Phase | Duration | Focus Area | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Month 1‑2 | Governance, Requirements & Grant Management MVP | Joint Steering Charter, Detailed Functional Specs, Core Workflow Engine (application intake, review, approval), Document Vault, Basic Reporting, Deployed to Staging on AWS Landing Zone |
| Phase 2 | Month 3‑4 | AI Matching Engine, Donor Impact Dashboard & Data Lake | Trained Matching Models (v1), Donor Portal with Real‑Time KPIs, Automated ETL to Redshift, Compliance Audit Report, User Acceptance Testing with EverPulse Program Team |
| Phase 3 | Month 5‑6 | Accelerator Cohort Hub, Integrated Platform Launch & Go‑to‑Market | White‑Label Accelerator Portal (submission, mentor matching, milestone tracking), Program‑Related Investment Pipeline Integration, Production Hardening (WAF, DR, Backup), Co‑Branded Marketing Kit, Revenue‑Share Agreement Execution, Managed Services Handover |

Total Estimated Duration: 6 Months (Phases 1‑3)

# Your Investment

The partnership adopts a co‑investment and revenue‑share model that aligns capital risk with mutual upside. OrbitAvanya contributes engineering capacity, IP, cloud infrastructure, and product licenses valued at $250k; EverPulse contributes domain expertise, program data, and go‑to‑market access valued at $150k (in‑kind). A $150k cash co‑investment from EverPulse funds the dedicated sprint team for the first six months. Post‑launch, the platform generates SaaS subscription revenue (target $500k ARR by Month 12) split 70 % OrbitAvanya / 30 % EverPulse. Additionally, EverPulse receives preferred pricing on any future OrbitAvanya product licenses and a joint IP ownership clause for enhancements funded jointly.

| Item / Deliverable | Unit | Qty | Unit Price | Total |
| --- | --- | --- | --- | --- |
| OrbitAvanya Engineering & IP Contribution | In‑Kind Valuation | 1 | 250000 | 250000 |
| EverPulse Domain & Data Contribution | In‑Kind Valuation | 1 | 150000 | 150000 |
| Cash Co‑Investment (EverPulse) | USD | 1 | 150000 | 150000 |
| Revenue Share (Post‑Launch ARR) | Percentage | N/A | N/A | 70/30 (OrbitAvanya/EverPulse) |

Service Level Agreement & Terms

Quarterly Joint Steering Committee reviews with KPI scorecards

99.9 % platform uptime SLA (excluding planned maintenance windows)

24/7 Tier‑1 support response within 1 hour for critical incidents

Data residency: all PHI/PII stored in AWS US‑East‑1 with encryption at rest and in transit

Annual SOC 2 Type II audit shared with both parties

Change Management: any scope change > 20 % effort requires mutual written approval

IP Ownership: joint ownership of co‑developed modules; background IP remains with originating party

Termination: 90‑day notice with transition assistance and data export in open formats

# Company Profile

OrbitAvanya Tech LLP (AvanyaEdge) is a technology services firm specializing in enterprise software development, digital transformation, e-governance platforms, and AI/ML solutions. Founded with a mission to bridge the gap between innovation and government/enterprise delivery, OrbitAvanya brings deep domain expertise across cloud-native architectures, data platforms, cybersecurity, and modern web/mobile application development. Our team of experienced engineers and consultants has successfully delivered multiple government-facing platforms across India and the United States.

| Profile Detail | Value |
| --- | --- |
| Company Name | OrbitAvanya Tech LLP |
| Type | Limited Liability Partnership (LLP) |
| Headquarters | Frisco, Texas 75035, USA |
| India Office | Pune, Maharashtra, India |
| Website | www.orbitavanyatech.com |
| Phone | +917021950643 |
| NAICS Codes | 541511, 541512, 541519, 541611 |
| Certifications | MSME (India) · SAM.gov Registered |

# Appendix

Appendix A — Past Performance

| Project | Client | Period | Relevance |
| --- | --- | --- | --- |
| OrbitAvanya ERP Implementation | OrbitAvanya Tech LLP (internal product launch) | Q1‑Q3 2023 | Demonstrates end‑to‑end ERP workflow engine, role‑based security, and multi‑tenant SaaS delivery |
| AI Analytics Dashboard for Health‑Tech Startup | OrbitAvanya Tech LLP (internal R&D) | Q4 2023‑Q1 2024 | Validates ML‑driven KPI forecasting, real‑time dashboarding, HIPAA‑compliant data pipeline |
| Cloud Migrator Landing Zone for FinTech Client | OrbitAvanya Tech LLP (internal reference architecture) | Q2 2024 | Showcases automated AWS multi‑account setup, compliance‑as‑code, and zero‑downtime migration |

Appendix B — Team & Leadership

OrbitAvanya Tech LLP's leadership team comprises professionals with extensive backgrounds in enterprise software delivery, cloud architecture, AI/ML systems, and government program management. Full team profiles and resumes are available upon request.