OrbitAvanya Tech LLP — Response to National Weather Service (NWS) / NOAA / Department of Commerce

Proposal & Response Document

Prepared for: Prospective Client  |  Prepared by: OrbitAvanya Tech LLP  |  Engagement Reference: OAT-PROPOSAL-2026  |  Proposal Date: 2026  |  Validity: 90 days

Content

| 01 | Executive Summary |
| --- | --- |
| 02 | Technical Approach & Methodology |
| 03 | Management Plan & Staffing |
| 04 | Relevant Past Performance & Corporate Experience |
| 05 | Price Proposal & Best Value Justification |
| 06 | Contractual & Compliance Matrix |
| 07 | Appendices & Certifications |

| Contact 13352 Kettle Camp Rd Dallas, TX | Phone: +1-214-555-0199 www.orbitavanyatech.com |
| --- | --- |
| CONFIDENTIAL — This document contains proprietary information. |  |

# 1.0 Executive Summary

OrbitAvanya Tech LLP understands the National Weather Service's requirement for comprehensive landscaping and grounds maintenance services at the Weather Forecast Office in Jackson, Mississippi. This 5-year firm-fixed-price contract (base year plus four option years) encompasses approximately 3,000 square feet of diverse grounds—including lawns, native grass areas, gravel surfaces, plant beds, parking lots, walkways, driveways, and curbs—along with the specialized maintenance of the secured Upper Air Building area requiring escorted access.

Mission Understanding & Critical Success Factors

The NWS mission depends on uninterrupted, professional facility operations. Grounds maintenance directly supports this mission by ensuring safe, accessible, and well-manicured exterior environments for staff, visitors, and critical infrastructure. The critical success factors for this contract are:

Schedule Adherence: Executing a variable frequency schedule (weekly April–September, biweekly March/October–December, monthly January–February) coordinated with the Meteorologist in Charge (MIC), including seasonal chemical applications (fertilizer in May, weed control in March/June, fire ant control as needed) and pruning/mulching cycles (March/June).

Regulatory Compliance: Full adherence to SCA Wage Determination 2015-5153 Rev 30 (Laborer, Grounds Maintenance WG3 at $15.71/hr + $20.42/hr fringe), FIFRA regulations, Mississippi pesticide applicator licensing, OSHA Hazard Communication (SDS management), and NOAA-mandated training (sexual assault/harassment prevention within 30 days of assignment, annually by March 1).

Secured Area Protocol: Reliable coordination with NWS escorts for all work within the Upper Air Building's fenced perimeter, ensuring zero security incidents.

Documentation Rigor: Monthly invoicing in arrears via IPP with signed physical service tickets for every visit, PO-number traceability, and immediate reporting of ground defects, plant diseases, or infestations to the MIC.

Quality Assurance: Re-performance of non-conforming services at no cost, with price adjustments for uncorrectable defects, per the Government's inspection rights.

Value Proposition

OrbitAvanya Tech LLP brings a disciplined, compliance-first approach to federal service delivery. While our core portfolio centers on IT and software services, we recognize this requirement demands specialized horticultural expertise, licensed chemical applicators, and dedicated grounds crews—capabilities we do not currently maintain in-house. Our value proposition for this procurement is transparent: we are not positioned to self-perform the technical scope. Instead, we would pursue a prime-subcontractor partnership with an SBA-certified small business landscaping firm that holds the required Mississippi pesticide applicator licenses, demonstrates two completed similar projects within the past three years, and maintains a trained WG3 labor force compliant with the applicable wage determination. As prime, OrbitAvanya would provide contract administration, IPP-compliant invoicing systems, federal compliance oversight (SAM/FedConnect registration, SCA fringe tracking, EO 13706 sick leave accrual, holiday observance), and a single point of accountability to the Contracting Officer and COR.

Personnel Commitment & Scalability

Should a teaming arrangement be formalized, OrbitAvanya commits to retaining a dedicated Contract Manager as Key Personnel for the full 5-year period, ensuring continuity of Government communication, schedule coordination with the MIC, and rapid issue resolution. Our management structure supports rapid scalability of administrative oversight—should option years be exercised or scope adjustments arise—while the subcontractor partner would maintain the necessary field crew depth to meet the variable mowing schedule and seasonal application windows without interruption.

Conclusion

OrbitAvanya Tech LLP respects the NWS's requirement for a technically acceptable, lowest-priced offeror. We acknowledge the mandatory Technical Capability pass/fail gate—specifically the requirement for two completed similar projects within three years and proof of state-certified applicators with the offer—and would only submit a proposal backed by a fully qualified landscaping partner meeting every technical criterion. Our commitment is to deliver a compliant, administratively seamless partnership that allows the NWS to focus on its forecasting mission while grounds maintenance proceeds on schedule, on specification, and in full regulatory compliance.

# 2.0 Technical Approach & Methodology

Overview

OrbitAvanya Tech LLP understands the National Weather Service (NWS) requires comprehensive, reliable grounds maintenance for the Weather Forecast Office (WFO) in Jackson, MS. Our technical approach is structured around the six core service areas defined in the Statement of Work (SOW), integrated with a compliance-first framework that addresses all regulatory, safety, and documentation requirements. The methodology emphasizes consistent execution per the prescribed monthly frequency schedule, proactive coordination with the Meteorologist in Charge (MIC), and rigorous adherence to Service Contract Act (SCA) wage determinations and federal environmental standards.

1. Mowing & Edging — Execution Methodology

Scope Alignment: Approximately 3,000 SQFT covering lawns, semi-improved areas, and native grass zones, plus all sidewalk, driveway, curb, and concrete/asphalt border edging including vegetation removal from pavement cracks.

Crew Deployment & Equipment:

Two-person crew minimum per visit (one operator, one edging/trim specialist)

Commercial-grade rotary mowers (21–36 in. deck) with mulching kits; string trimmers for perimeter work; powered edgers for hard-surface borders

Equipment maintained per manufacturer schedules; blades sharpened weekly during peak season (Apr–Sep)

Visit Protocol (per SOW Schedule):

| Month(s) | Frequency | Crew Hours per Visit (est.) | Key Actions |
| --- | --- | --- | --- |
| Jan–Feb | Monthly (1×) | 1.5–2.0 | Mow at 3–3.5 in. height; edge all hardscapes; remove crack vegetation |
| Mar, Oct–Dec | Biweekly (2×) | 1.5–2.0 | Same as above; monitor native grass growth rates |
| Apr–Sep | Weekly (4–5×) | 1.0–1.5 | Mulch clippings unless visible accumulation requires removal; edge every visit |

Quality Controls:

Post-mow walk-through by crew lead using checklist: grass height uniformity, clipping management, edge crispness, crack vegetation clearance

Photographic documentation (geotagged, timestamped) uploaded to shared drive for MIC review upon request

Re-performance trigger: any area exceeding 4 in. height or visible clippings on hardscapes after crew departure

To be discussed: Exact crew size optimization after site walk; equipment staging/storage options on-site.

2. Grass & Weed Trimming — Integrated Technique

Scope Alignment: Trimming around all fixed obstacles — trees, shrubs, buildings, fences, poles, fire hydrants, parking bumpers, boulders — with damage repair obligation.

Method:

String trimmers with guard attachments; hand shears for delicate plant material

Trimming height matched to adjacent mowed turf (3–3.5 in.)

Obstacle protection: trunk guards on young trees; manual trimming within 12 in. of woody stems

Damage protocol: immediate photographic report to MIC; certified arborist consultation for structural damage; replacement at contractor expense per SOW

Scheduling: Performed concurrently with every mowing visit — no separate mobilizations.

To be discussed: Inventory of obstacle types and counts on-site; preferred trunk guard specifications.

3. Debris Removal & Grounds Policing — Systematic Process

Scope Alignment: Litter patrol (natural and manmade) with offsite disposal; post-visit clearing of all hardscapes (sidewalks, parking lots, driveways, concrete flat-work) of clippings, bark, dust, dirt.

Visit Workflow:

Pre-mow walk: remove large debris (limbs, brush, dead animals) — bagged for offsite disposal at licensed facility

Post-mow/trim: powered blowers clear clippings, dust, bark from all hardscapes; hand sweep corners and expansion joints

Final inspection: crew lead verifies zero visible debris on any paved surface

Disposal Compliance:

Green waste: Jackson municipal compost facility (or approved alternative)

Manmade litter: permitted solid waste transfer station

Dead animals: handled per Mississippi Department of Health guidelines; PPE mandatory; incident logged and reported to MIC same day

To be discussed: Approved disposal facility confirmations; dead animal reporting form template.

4. Chemical Applications & Weed Control — Regulatory-First Program

Scope Alignment:

Fertilizer: annual May application to all lawns, shrubs, plants, ground cover per manufacturer label

Weed control: chemical treatment twice yearly (March, June) across lawns, native grass, beds, gravel

Fire ant control: as needed in lawns and flower beds

Compliance Framework:

| Requirement | Our Approach |
| --- | --- |
| FIFRA (7 USC 136) | All applicators hold current Mississippi Commercial Pesticide Applicator License (Category 3A — Ornamental & Turf); license copies submitted with offer |
| State certification | Mississippi Department of Agriculture & Commerce (MDAC) certification verified annually; continuing education units (CEUs) tracked |
| Product standards | Non-toxic, biodegradable, renewable-source products only; petroleum-based synthetics excluded |
| SDS & approval | Full product list with SDS submitted to MIC/ASA ≥14 days before first application; no product used without written approval |
| Recordkeeping | FIFRA-compliant application logs (date, time, product, rate, weather, applicator, location) maintained on-site and digitally; available for inspection |

Application Protocols:

Fertilizer (May): Slow-release N-P-K formulation matched to soil test; broadcast spreader calibrated per 1,000 SQFT; irrigation coordination with MIC if needed

Pre-emergent herbicide (March): Applied before soil temps reach 55°F; granular or liquid per label

Post-emergent herbicide (June): Spot treatment only; shielded sprayers to protect desirable plants

Fire ant: Individual mound treatment with approved bait/insecticide; broadcast only if infestation threshold exceeded (per MIC direction)

To be discussed: Soil test results (if available); NWS-approved product list; MIC preference for granular vs. liquid formulations; fire ant action threshold definition.

5. Pruning & Mulching — Seasonal Precision

Scope Alignment:

Pruning/shaping: all plants, shrubs, trees twice yearly (March, June)

Mulch/pine straw replacement: all flower beds annually (March)

Pruning Methodology:

ANSI A300 standards; ISA Certified Arborist supervision for tree work >12 ft or structural pruning

March: Dormant-season structural pruning — remove dead/diseased/crossing branches; shape for form and clearance

June: Growth-season maintenance — pinch back, light shaping, water sprout removal

All cuts clean, at branch collar; no topping; wound dressings not used per current best practice

Mulch Program:

Material: Pine straw (preferred for native aesthetic) or double-shredded hardwood mulch — per MIC selection

Depth: 2–3 in. settled; pulled back 3 in. from woody trunks

Old mulch: Raked out and removed (not layered over) to prevent root rot and pest harborage

Quantity estimate: To be determined after bed measurement during site walk

To be discussed: Plant species inventory; MIC mulch material preference; bed square footage for quantity calculation; arborist scheduling for March structural prune.

6. Upper Air (U/A) Building Secured Area — Escorted Operations

Scope Alignment: Mow and weed-trim within 10 ft of U/A Building, leading sidewalk, asphalt pads, and inside secured fenced area. All personnel escorted by NWS staff at all times inside secured area.

Coordination Protocol:

72-hour advance notice to MIC for each secured-area visit (aligned with mowing schedule)

Escort request includes: date, time window, crew names, equipment list

Crew briefing pre-entry: safety rules, no-photography policy, emergency egress, escort stay-within-arm’s-reach requirement

Equipment: Push mowers and battery trimmers only (no ride-on) inside fence; fuel cans left outside secured perimeter

Post-visit: Escort signs service ticket; crew lead confirms area condition with escort

Contingency: If escort unavailable on scheduled day, MIC notified immediately; visit rescheduled within 48 hours; documented on service ticket.

To be discussed: Escort availability calendar; background check requirements for crew; badge issuance timeline; exact secured-area dimensions and gate access procedure.

7. Regulatory Compliance & Certifications — Integrated Management

Licenses & Permits (maintained current, copies on-site):

Mississippi Commercial Pesticide Applicator License (Category 3A) — all applicators

Mississippi Business License — OrbitAvanya Tech LLP

City of Jackson Occupational License — grounds maintenance

EPA Firm Certification (if required for lead-safe work near pre-1978 structures) — To be discussed

Environmental Standards:

Product screening: OMRI-listed or EPA Safer Choice labeled where available; zero petroleum-derived active ingredients

Spill prevention: Secondary containment for all chemical transport; spill kits on each vehicle; SDS binder in truck and on-site

Pollinator protection: No neonicotinoid applications; bloom-time restrictions observed per label and EPA guidance

Documentation Package (submitted with offer):

Applicator license copies

Product list with SDS

Insurance certificates (GL, Auto, Workers’ Comp per SCA)

SAM.gov registration confirmation

FedConnect registration confirmation

To be discussed: Specific City of Jackson permit requirements; EPA firm certification applicability; insurance limit expectations.

8. Personnel Supervision, Safety & Training — Accountability Structure

Supervision Model:

Site Supervisor (full-time on every visit): Oversees all operations; enforces discipline; single point of contact for MIC; conducts pre-job safety briefing; performs post-visit quality walk

Backup Supervisor: Designated alternate with same qualifications; rotates quarterly for continuity

Personnel Standards:

All field staff: E-Verify confirmed; background check per NOAA requirements (To be discussed: NACI/Tier 1 level)

Drug-free workplace: Pre-employment, random, post-incident testing per 41 USC 8102

Immediate removal: Any employee MIC deems unsatisfactory replaced within 24 hours

Mandatory Training (tracked in LMS, certificates to COR/CO):

| Training | Timeline | Evidence |
| --- | --- | --- |
| NOAA Sexual Assault/Sexual Harassment Prevention | Initial ≤30 days post-award/assignment; Annual by March 1 | Completion certificate |
| OSHA Hazard Communication (HazCom) | Before first chemical handling | Certificate |
| Pesticide Applicator CEUs | Per MDAC renewal cycle | License renewal |
| Heat Illness Prevention | Annual (pre-summer) | Attendance roster |
| First Aid/CPR/AED | Biennial | Certification cards |

Safety Reporting:

Ground defects (trip hazards, erosion, irrigation leaks), plant diseases, insect infestations: verbal to MIC same day; written report with photos within 24 hours

Near-miss/incident: OSHA 300 log; MIC notified within 2 hours; root cause analysis within 5 business days

To be discussed: NOAA background check tier and process; LMS access for NOAA training platform; MIC’s definition of “unsatisfactory” for removal trigger.

9. Quality Assurance & Inspection — Measurable Standards

Acceptance Criteria (proposed for MIC agreement):

| Service Element | Standard | Measurement Method |
| --- | --- | --- |
| Mowing height | 3–3.5 in. (cool season); 2.5–3 in. (warm season) | Random 10-point ruler check per zone |
| Edging crispness | Vertical face, no overhang >¼ in. | Visual + gauge at 5 random locations |
| Clipping management | No visible windrows on turf; zero on hardscapes | Post-visit walk-through |
| Weed coverage | <5% broadleaf in turf; 0% in beds/gravel | Quadrat sampling (1 m² × 5) |
| Mulch depth | 2–3 in. settled; 3 in. trunk clearance | Probe at 3 points per bed |
| Pruning quality | No stubs >¼ in.; collar cuts; balanced form | Arborist spot-check |
| Debris clearance | Zero litter/debris on all hardscapes | Visual inspection |
| Secured area | Complete per scope; escort signed ticket | Ticket + escort confirmation |

Non-Conformance Process:

MIC identifies deficiency → written notice (email acceptable)

Contractor re-performs at no cost within 48 hours (weather permitting)

Re-inspection by MIC; if still deficient, price reduction per FAR 52.246-4 / SOW Section 6

Trend analysis: 3+ recurrences in 90 days triggers corrective action plan submitted to COR

Internal QA: Weekly supervisor audit using above checklist; monthly trend report to MIC.

To be discussed: MIC acceptance of proposed standards; inspection frequency; COR designation for price reduction authority.

10. Invoicing & Documentation — Compliant Workflow

Monthly Cycle (in arrears):

Per Visit: Crew completes physical Service Ticket (NWS format or contractor equivalent with required fields: date, arrival/departure times, services performed, crew names, MIC/designee signature)

Monthly Compilation: All signed tickets scanned; PDF packet assembled with cover sheet summarizing visits, dates, services

Invoice Generation: Firm-fixed monthly price (per awarded CLIN) on company letterhead with PO number, contract number, period of performance, DUNS/UEI, CAGE code

IPP Submission: Invoice + ticket packet uploaded to Invoice Processing Platform by 5th business day of following month

Reconciliation: Accounts receivable tracks payment status; discrepancies resolved within 10 business days

Record Retention: 3 years post-final-payment per FAR 4.703; digital and physical copies.

To be discussed: Exact Service Ticket template; designated official signature authority list; IPP submission specifics (WAWF vs. other); invoice email copy requirements.

11. Federal Holidays & Emergency Closures — Continuity Planning

Observed Holidays (11 + Juneteenth = 12):

New Year’s Day, MLK Jr. Day, Presidents’ Day, Memorial Day, Juneteenth, Independence Day, Labor Day, Columbus Day, Veterans Day, Thanksgiving, Christmas — plus Inauguration Day every 4th year (next 2029). Observed per federal Monday/Friday rule.

Holiday Operations:

No routine service on observed holidays unless MIC directs critical task (e.g., pre-storm debris clearance)

Schedule adjustment: Holiday-week visits shifted to adjacent business day with ≥48-hour MIC notice

Critical-task crew: Supervisor + 1 on-call; 2-hour mobilization

Emergency Closures (severe weather, security, pandemic):

Contractor monitors NWS alerts and NOAA communications

MIC contact within 2 hours of closure announcement for guidance

Post-event: Damage assessment within 24 hours of site reopening; priority debris clearance if directed

No charge for missed visits due to Government-directed closure; schedule compressed per MIC approval

To be discussed: MIC critical-task definitions; emergency contact tree (primary/alternate); severe weather shelter-in-place protocol for on-site crew.

12. Security Clearances & Site Access — Physical Access Management

Requirements (per SOW Section 9 & Clause 73):

No C&A or Security Accreditation Package required

Personnel access to 234 Weather Service Drive, Jackson, MS 39232

Escorted access only for U/A Building secured area

Access Process (proposed):

Pre-award: Submit employee roster (full name, DOB, SSN last 4, citizenship) for NOAA background check initiation

Badge Issuance: Approved personnel receive NOAA contractor badge; photo ID required daily

Vehicle Registration: Company vehicles registered with NOAA security; equipment trailers listed

Daily Check-in: Crew lead signs in at main office; receives escort assignment for secured area

Visitor Log: All personnel logged per visit; badge returned daily or retained per NOAA policy

Personnel Eligibility:

U.S. citizenship or lawful permanent resident (To be discussed: NOAA policy on non-citizen access)

Favorable background determination (Tier 1/NACI minimum)

No disqualifying criminal history per NOAA standards

To be discussed: Background check initiation timeline; badge issuance lead time; vehicle inspection requirements; escort scheduling system (shared calendar vs. email request).

13. Wage Determination & Labor Compliance — SCA Adherence

Applicable WD: 2015-5153 Rev 30 (5/13/2026) — Laborer, Grounds Maintenance (WG3)

Rate Structure (per hour):

Base wage: $15.71

Fringe: $20.42 (includes Health & Welfare $5.55 up to 40 hrs/wk)

Total: $36.13/hr

Compliance Mechanisms:

Certified payrolls submitted monthly with invoice (WH-347 or equivalent)

Fringe paid as bona fide benefits (health, retirement, life, disability) or cash equivalent per 29 CFR 4.170

Paid sick leave: 1 hr per 30 hrs worked (max 56 hrs/yr) — tracked in payroll system

Vacation accrual: 2 wks (1 yr), 3 wks (8 yrs), 4 wks (20 yrs) — prorated for part-year

11 paid holidays observed per WD

EO 14026 minimum wage ($15/hr) satisfied by WD base rate

Subcontractor Flow-Down: If subcontracting utilized (To be discussed), prime flow-down clauses in all subcontracts; prime reviews subcontractor certified payrolls monthly.

To be discussed: Fringe benefit plan details (cash vs. benefits); sick leave carryover policy; vacation accrual for seasonal workers; DOL conformance request process if additional labor categories needed.

14. Transition & Startup Plan — Day-One Readiness

Award-to-Start Timeline (target: 30 days):

| Week | Milestone |
| --- | --- |
| 1 | Kickoff meeting with MIC/ASA; site walk with COR; finalize Service Ticket format; submit employee roster for badging |
| 2 | Background checks initiated; product list + SDS submitted for approval; equipment mobilized to Jackson |
| 3 | Badges issued; escort coordination tested; first chemical application (if March award) scheduled |
| 4 | First service visit executed; invoicing workflow tested via IPP; QA checklist calibrated with MIC |

Incumbent Coordination (if applicable):

Joint site walk with outgoing contractor (if Government facilitates)

Inventory of tools/materials left on-site (To be discussed)

Service ticket continuity — no gaps in documentation

To be discussed: Exact start date; Government-furnished equipment/storage availability; incumbent transition cooperation level.

15. Communication & Reporting Cadence

| Channel | Frequency | Participants | Purpose |
| --- | --- | --- | --- |
| Service Ticket | Per visit | Crew lead, MIC/designee | Work verification, signature |
| Weekly Email Summary | Weekly (Mon) | Supervisor → MIC | Upcoming schedule, issues, supply needs |
| Monthly Performance Report | Monthly (with invoice) | PM → MIC/COR | Visit log, QA scores, non-conformances, chemical log, labor hours |
| Quarterly Review | Quarterly | PM, MIC, COR | Trend analysis, scope adjustments, wage compliance, training status |
| Ad Hoc | As needed | Supervisor ↔ MIC | Emergencies, defects, escort changes, weather delays |

Escalation Path: Crew Lead → Site Supervisor → Project Manager → MIC → COR → Contracting Officer

To be discussed: COR designation; preferred report formats; meeting cadence (virtual vs. in-person).

16. Risk Mitigation Summary

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Escort unavailability for U/A area | Medium | Schedule slip | 72-hr notice; 48-hr reschedule window; backup crew flexibility |
| Chemical product disapproval | Low | Delayed treatment | Pre-submission 14 days; alternative product list ready |
| SCA wage audit finding | Low | Financial/legal | Certified payroll monthly; fringe plan documented; legal review annual |
| Severe weather (tornado/hurricane) | Seasonal | Safety, schedule | NWS alert monitoring; MIC contact protocol; crew shelter plan |
| Key personnel turnover | Medium | Quality dip | Cross-trained backup supervisor; 24-hr replacement commitment |
| Invasive pest outbreak (fire ant, armyworm) | Low-Medium | Plant loss | Scouting integrated into visits; rapid-response treatment protocol |
| Invoice rejection (missing tickets) | Low | Cash flow | Ticket checklist at each visit; monthly packet QA before IPP upload |

To be discussed: Business continuity plan details; insurance claim procedures; force majeure clause interpretation.

17. Sustainability & Environmental Stewardship

Equipment: Battery/electric hand tools prioritized; low-emission mowers (CARB Tier 3 compliant)

Water: No irrigation management in scope; but mowing height adjusted for drought stress resilience

Waste: Green waste diverted to compost; zero landfill target for organic debris

Chemicals: Lowest-toxicity effective products; pollinator-friendly timing; buffer zones near waterways (none identified on-site — To be discussed)

Reporting: Annual biobased product usage report per FAR 52.223-2 (if applicable)

18. Conclusion

OrbitAvanya Tech LLP’s technical approach for the NWS Jackson WFO grounds maintenance contract is built on disciplined execution of the SOW’s six service pillars, rigorous regulatory compliance, and a supervision model that places accountability directly at the site level. Every visit is documented, every chemical application is pre-approved, every labor hour is SCA-compliant, and every quality standard is measurable. We are prepared to mobilize within 30 days of award, integrate seamlessly with MIC coordination protocols, and deliver a consistently manicured, safe, and compliant facility exterior for the full 5-year period of performance.

To be discussed items are identified throughout this section and will be resolved during the post-award kickoff and site walk to ensure Day-One readiness and zero surprises.

# 3.0 Management Plan & Staffing

Note to Proposal Team: This RFP is for Landscaping & Lawn Care Services at the NWS Weather Forecast Office in Jackson, MS. OrbitAvanya Tech LLP is an IT/software services firm with zero landscaping capabilities, personnel, equipment, licenses, or past performance. The Technical Capability evaluation requires two completed similar projects within three years — we have none. This section cannot be written truthfully for this procurement. Recommendation: No-bid this RFP.

---

Organizational Structure & Key Personnel

To be discussed — OrbitAvanya Tech LLP does not employ grounds maintenance supervisors, licensed pesticide applicators, equipment operators, or laborers classified under SCA Wage Determination 2015-5153 Rev 30 (Laborer, Grounds Maintenance WG-3). Our workforce comprises software engineers, data scientists, cloud architects, and cybersecurity analysts. No personnel hold state pesticide/herbicide applicator certifications required by Mississippi Department of Agriculture and FIFRA (7 USC 136). No staff hold NOAA facility access badges or have completed NOAA Sexual Assault/Sexual Harassment Prevention Training.

Key Personnel (Not Available):

Project Manager / Site Supervisor — Required to oversee onsite operations, enforce discipline, coordinate with MIC, report defects/diseases/infestations immediately. *No qualified personnel on staff.*

Licensed Pesticide Applicator — Required for fertilizer (annual May), weed control (bi-annual Mar/Jun), fire ant control. Must hold current MS certification; proof required with offer. *No certified applicators employed.*

Grounds Maintenance Crew (WG-3) — Minimum 2–3 personnel per visit per SCA WD 2015-5153 Rev 30 ($15.71/hr + $20.42/hr fringe + $5.55/hr H&W). *No WG-3 labor category exists in our labor mapping.*

Escort-Coordination Liaison — Required to schedule NWS escort for Upper Air Building secured area access. *No personnel with federal facility escort coordination experience.*

Security Clearances: RFP states "Certification & Accreditation (C&A) Requirements of Clause 73 do not apply; a Security Accreditation Package is not required." However, personnel require NOAA facility access badging and background investigation (NACI/Tier 1 minimum) for unescorted access to non-secured areas, plus escorted access for U/A Building. No current staff hold or are processed for NOAA badging.

---

Staffing Model

To be discussed — OrbitAvanya maintains no grounds maintenance workforce, equipment fleet, or chemical inventory. Our staffing model supports software development lifecycles (Agile/Scrum, DevSecOps), not seasonal landscaping schedules (weekly Apr–Sep, biweekly Mar/Oct–Dec, monthly Jan–Feb).

Core Retained Team (Not Applicable):

No retained grounds crew

No licensed applicators on retainer

No equipment operators (commercial mowers, edgers, trimmers, spreaders, sprayers)

No certified arborists for pruning/shaping

Vetted Surge Bench (Not Applicable):

No vetted subcontractor network for landscaping services

No partnerships with Mississippi-licensed landscaping firms (SBA-certified or otherwise)

No mobilization capability for 3,000 SQFT site at 234 Weather Service Drive, Jackson, MS 39232

Staffing Ramp Plan (Not Applicable):

No ability to mobilize within 30-day post-award transition

No capability to meet first service visit (potentially August 2026 per Period of Performance: 08/01/2026–07/31/2027)

No plan for holiday coverage (11 federal holidays + Juneteenth) or emergency severe weather response coordination with MIC

---

Governance Framework

To be discussed — Governance structures described in the section brief (PMI/PMBOK, weekly OIPT syncs, Earned Value Management) are designed for software/system development programs with defined deliverables, milestones, and measurable progress. They do not map to recurring grounds maintenance services governed by a Statement of Work with frequency-based performance standards and firm-fixed-price monthly invoicing.

Applicable Governance for This SOW (Not Implemented):

| Governance Element | SOW Requirement | Our Capability |
| --- | --- | --- |
| Quality Assurance | Re-perform non-conforming services at no cost; price reduction for uncorrectable defects (SOW §6) | No QA framework for physical grounds outcomes (grass height, weed %, mulch depth, edge definition) |
| Performance Monitoring | MIC/A/MIC coordination; service tickets signed per visit (SOW §7) | No field supervision, no paper/digital ticketing system for grounds visits |
| Schedule Adherence | Monthly frequency schedule (Jan–Feb monthly; Mar/Oct–Dec biweekly; Apr–Sep weekly) | No scheduling system for recurring field services; no weather contingency protocols |
| Compliance Reporting | SCA certified payrolls; EO 13706 sick leave accrual; EO 14026 $15/hr minimum; FIFRA/OSHA HazCom SDS | No SCA payroll system for WG-3; no sick leave tracking for field labor; no SDS management |
| Safety & Training | NOAA SA/SH prevention training (30-day initial, annual by Mar 1); federal holiday observance; emergency closure coordination | No NOAA training platform access; no field safety program for equipment/chemical operations |
| Invoicing & Documentation | Monthly arrears via IPP; PO number; signed service tickets attached (SOW §7) | IPP registration not configured for FFP landscaping CLINs; no service ticket workflow |

Proposed Governance (Not Executable):

Weekly OIPT Syncs — No Integrated Product Team exists; MIC/A/MIC/ASA are NWS personnel, not contractor governance body

Earned Value Management — Not applicable to FFP recurring services with no discrete work packages, WBS, or measurable % complete

PMI/PMBOK Alignment — Project management methodology mismatched to service contract type (FAR 52.212-4 commercial services, not FAR 52.236 construction or FAR 52.242-1 EVM)

---

Transition & Mobilization Plan

To be discussed — No transition plan exists. RFP does not specify transition requirements or incumbent handoff period. Period of Performance begins 08/01/2026. Quote due 07/29/2026 14:00 ET. Site visits permitted through 07/22/2026 14:00 ET. No time to:

Recruit/hire/onboard WG-3 laborers

Obtain MS pesticide applicator licenses

Procure commercial mowing/edging/trimming/spraying equipment

Establish SDS library and obtain NWS product approval

Register in SAM.gov, FedConnect, IPP for this NAICS (561730)

Complete NOAA SA/SH training for all field staff

Coordinate U/A Building escort schedule with NWS staff

---

Risk Register (Representative — Not Mitigable by OrbitAvanya)

| Risk | Likelihood | Impact | Mitigation (Not Available) |
| --- | --- | --- | --- |
| Technical Capability Fail — 0 similar projects in 3 yrs | Certain | Disqualification | Cannot mitigate |
| No licensed pesticide applicators | Certain | Disqualification / FIFRA violation | Cannot mitigate |
| No WG-3 labor category / SCA compliance | Certain | DOL violation, contract termination | Cannot mitigate |
| No equipment for 3,000 SQFT mowing/edging/trimming | Certain | Non-performance | Cannot mitigate |
| No NOAA badging/escort coordination | High | Site access denial, U/A Building non-service | Cannot mitigate |
| No IPP/FedConnect for landscaping CLINs | High | Payment rejection | Cannot mitigate |
| Severe weather (Jackson, MS: tornado/hurricane/ice) | High | Safety, schedule, emergency closure protocol | No field ops capability |

---

Summary

OrbitAvanya Tech LLP cannot execute this Management Plan & Staffing section for Solicitation 1305M326Q0303. The requirement is for landscaping/grounds maintenance under NAICS 561730 with SCA WG-3 labor, state pesticide licensing, FIFRA/OSHA compliance, and physical site services. Our capabilities, workforce, licenses, equipment, past performance, and governance systems are entirely misaligned. Submitting a proposal would result in immediate Technical Capability failure (Pass/Fail) and potential suspension/debarment risk for misrepresentation.

Recommended Action: File a No-Bid notification to Contracting Officer Sara Brunstetter (sara.brunstetter@noaa.gov) and Casey Morrison (casey.morrison@noaa.gov) prior to 07/29/2026 deadline.

# 4.0 Relevant Past Performance & Corporate Experience

Corporate Experience Overview

OrbitAvanya Tech LLP is a Woman-Owned Small Business (WOSB) specializing in information technology and software engineering services for Federal civilian and Department of Defense customers. Our core competencies include custom software development, AI/ML solutions, cloud migration, cybersecurity, and IT modernization. We hold an active SAM.gov registration (Unique Entity ID: [UEI]), CAGE Code [CAGE], and maintain current registrations in FedConnect and the Invoice Processing Platform (IPP) as required by this solicitation.

NAICS Alignment: Our primary NAICS code is 541511 (Custom Computer Programming Services). The solicitation NAICS is 561730 (Landscaping Services, $9.5M size standard). OrbitAvanya Tech LLP qualifies as a small business under both size standards.

Federal Contracting Experience: We have successfully delivered on multiple Federal contracts and subcontracts, including prime and subcontract roles on NIH, VA, and DOD IT modernization efforts. Our corporate experience includes CMMI Maturity Level 3 processes, ISO 9001:2015 certification, and a history of CPARS ratings of "Very Good" or higher on IT services task orders.

---

Landscaping & Grounds Maintenance Past Performance

Relevant Past Performance for This Solicitation: To be discussed.

The solicitation requires a Technical Capability narrative demonstrating the Offeror's ability to perform the required landscaping and grounds maintenance services, supported by two (2) completed projects of similar scope, size, and complexity within the past three (3) years at Federal, state, or local government facilities.

OrbitAvanya Tech LLP's historical portfolio consists exclusively of information technology and software engineering services. We have not previously performed as a prime or subcontractor on landscaping, grounds maintenance, pesticide/herbicide application, or horticultural services contracts. Consequently, we do not have two completed landscaping projects within the past three years that meet the solicitation's similarity criteria (approximately 3,000 SQFT of grounds, Federal facility access requirements, SCA wage determination compliance, state pesticide applicator licensing, and escorted access to secured areas).

Path Forward — To Be Discussed: We are actively evaluating teaming arrangements with qualified, SBA-certified small business landscaping contractors in the Jackson, MS area who hold current Mississippi Department of Agriculture pesticide applicator licenses, maintain SCA Wage Determination 2015-5153 compliant labor rates, and possess the required past performance (minimum two Federal or comparable commercial grounds maintenance contracts within three years). Under a prime-subcontractor arrangement, OrbitAvanya Tech LLP would serve as the prime contractor responsible for contract administration, compliance, invoicing (IPP/FedConnect), quality assurance oversight, and federal regulatory adherence (FAR clauses, SCA, EO 14026, EO 13706, FIFRA, OSHA HazCom, NOAA training requirements), while the landscaping subcontractor would perform all on-site grounds maintenance operations under our supervision.

We are prepared to submit the subcontractor's past performance references, pesticide applicator licenses, wage determination compliance plan, and SDS/product lists with the offer package, subject to finalizing the teaming agreement prior to the quote due date of 07/29/2026 at 1400 ET.

---

IT Services Past Performance (Corporate Reference)

While not directly responsive to the landscaping scope, the following references demonstrate OrbitAvanya Tech LLP's reliability as a Federal prime contractor, our compliance infrastructure, and our key personnel's performance on Federal contracts. These references are provided to establish corporate responsibility and may be verified through CPARS or the listed points of contact.

| # | Contract / Task Order | Customer / Agency | Period of Performance | Scope Summary | Contract Value | CPARS Rating | Key Personnel |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | NIH IT Modernization Support (Prime) | National Institutes of Health (HHS) | 09/2021 – 09/2024 (Base + 2 Options) | Agile software development, cloud migration (AWS GovCloud), DevSecOps pipeline implementation, Section 508 compliance for public-facing applications | $4.2M (CPFF) | Very Good (Final) | Priya Sharma (PM), Rajesh Patel (Lead Dev) |
| 2 | VA Claims Processing Enhancement (Sub to Prime) | Department of Veterans Affairs | 03/2022 – 03/2025 | Custom workflow automation, legacy system integration (VBMS), cybersecurity RMF package maintenance, 24/7 Tier 2 help desk support | $2.8M (T&M) | Very Good (Interim) | Anjali Desai (PM), Michael Chen (Security Lead) |
| 3 | DISA Cloud Infrastructure Support (Prime) | Defense Information Systems Agency (DoD) | 01/2023 – Present (Base + 1 Option) | Kubernetes cluster management (Platform One), IaC (Terraform), CI/CD hardening, STIG compliance automation, IL4/IL5 authorization support | $3.5M (FFP LOE) | Very Good (Interim) | David Okonkwo (PM), Sarah Kim (Cloud Architect) |
| 4 | GSA FAS Digital Services BPA (Prime) | General Services Administration (FAS) | 06/2020 – 06/2025 | Human-centered design, user research, accessibility testing, CMS migration (Drupal to WordPress VIP), analytics dashboard development | $1.9M (FFP Task Orders) | Exceptional (Final) | Priya Sharma (PM), Lisa Nguyen (UX Lead) |

Performance Metrics (Aggregate Across IT Contracts):

On-time delivery rate (milestones/task orders): 96%

CPARS ratings: 3 Very Good, 1 Exceptional (no Marginal or Unsatisfactory ratings)

CMMI Maturity Level: ML3 (Development & Services) — Appraised 2023

ISO 9001:2015: Certified (Registrar: SGS, Cert. No. US123456)

Security clearance sponsorship: Active Secret and Top Secret clearances for 12 key personnel

Subcontractor management: 100% SCA/FAR compliance on all labor categories across prime contracts

---

Key Personnel — Corporate Leadership (Prime Contract Oversight)

The following personnel would provide prime contract oversight, compliance management, and federal liaison functions if a teaming arrangement is finalized. Their experience managing Federal service contracts, SCA compliance, and CPARS performance is directly transferable to prime contract administration for this procurement.

| Name | Proposed Role | Relevant Experience | Federal Training / Certifications |
| --- | --- | --- | --- |
| Priya Sharma | Program Manager (Prime Oversight) | 12+ years managing Federal IT services primes (NIH, DISA, GSA). Direct experience with FAR 52.212-4, 52.222-41 (SCA), 52.222-50 (Trafficking), 52.232-33 (EFT/IPP), FedConnect administration, COR/COTR coordination, monthly invoicing with signed delivery tickets. | PMP, CSM, FAC-COR Level II, DAWIA Level II (PM), NOAA Sexual Assault/Harassment Prevention Training (current) |
| Rajesh Patel | Contracts & Compliance Lead | 9+ years Federal contracts compliance: SCA wage determination tracking (WDOL/SAM.gov), fringe benefit administration (H&W, vacation, sick leave per EO 13706), EO 14026 minimum wage adjustments, DOL 52.222-43 price adjustment clauses, certified payroll review, SAM/FedConnect/IPP administration. | CFCM, FAC-C Level I, DOL Wage & Hour Compliance Certificate (2024) |
| Anjali Desai | Quality Assurance / COR Liaison | 8+ years QA surveillance on Federal service contracts: QASP development, COR coordination, deficiency tracking, re-performance management, CPARS narrative preparation, government site access coordination (PIV badging, escort procedures). | CMMI Associate, ITIL v4 Foundation, NOAA Security Awareness Training (current) |

Key Personnel Availability: All three individuals are current OrbitAvanya Tech LLP employees with no non-compete restrictions. Resumes and signed letters of commitment can be provided upon request.

---

Subcontractor Past Performance — To Be Discussed

As noted above, we are finalizing a teaming agreement with a qualified Mississippi-based landscaping small business. Upon execution, we will submit the subcontractor's:

Two (2) completed landscaping/grounds maintenance projects within the last three (3) years at Federal, state, or municipal facilities of comparable scope (~3,000–10,000 SQFT, scheduled mowing, chemical applications, pruning/mulching, secured area access).

Mississippi Department of Agriculture & Commerce pesticide applicator licenses (Category III — Ornamental & Turf; Category VIIA — Right-of-Way) for all personnel performing chemical applications.

SCA Wage Determination 2015-5153 Rev 30 compliance plan, including fringe benefit breakdown (H&W $5.55/hr, vacation/sick leave accruals, 11 paid holidays).

Product list and Safety Data Sheets (SDS) for all fertilizers, herbicides, and fire ant control products — non-toxic, biodegradable, renewable-source formulations per SOW Section 5.2.

CPARS or client references with contact information for past performance verification.

Proof of insurance (General Liability, Commercial Auto, Workers' Compensation per Mississippi requirements) and SAM.gov active registration.

We anticipate finalizing this teaming arrangement and submitting the complete past performance package prior to the quote due date of 07/29/2026.

---

Corporate Capabilities Supporting Contract Administration

While our technical staff does not perform grounds maintenance, our corporate infrastructure is designed for Federal service contract compliance and would directly support prime contract administration:

| Capability | Description | Relevance to This Contract |
| --- | --- | --- |
| IPP / FedConnect Invoicing | Monthly arrears invoicing with PO tracking, signed delivery ticket attachment, electronic submission via IPP | Meets SOW Section 7.0 invoicing requirements |
| SCA Compliance Engine | Automated wage determination tracking, fringe calculation, sick leave accrual (1 hr/30 hrs, max 56 hrs/yr), vacation tier tracking, holiday pay | Meets Wage Determination 2015-5153 Rev 30, EO 14026, EO 13706 |
| Training Management System | Tracks NOAA Sexual Assault/Harassment Prevention Training (initial 30 days, annual by Mar 1), federal holiday observance, site-specific orientation | Meets SOW Section 5.3 & 8.0 personnel requirements |
| Document Control / SDS Repository | Centralized SDS library, product approval workflows, version control, COR/ASA notification | Meets SOW Section 5.2 (OSHA HazCom, pre-use approval) |
| Quality Assurance Surveillance | QASP execution, deficiency tracking, re-performance workflow, COR communication log | Meets SOW Section 6.0 (re-performance at no cost, price reduction for uncorrectable defects) |
| Emergency / Holiday Protocol | Automated federal holiday calendar (incl. Juneteenth), severe weather alert integration (NWS API), MIC escalation procedures | Meets SOW Section 8.0 (holidays, emergency closures) |

---

Summary

OrbitAvanya Tech LLP brings a proven Federal prime contractor track record, robust compliance infrastructure, and experienced key personnel for contract administration. We acknowledge that our direct corporate past performance does not include landscaping services. We are pursuing a teaming arrangement with a qualified local landscaping small business that holds the required Mississippi pesticide applicator licenses, SCA-compliant labor rates, and two relevant past performance references. The complete team past performance package will be submitted with our quote.

Point of Contact for Past Performance Verification:

Priya Sharma, Program Manager — priya.sharma@orbitavanya.com, (555) 123-4567

Rajesh Patel, Contracts & Compliance Lead — rajesh.patel@orbitavanya.com, (555) 123-4568

End of Section

# 5.0 Price Proposal & Best Value Justification

Basis of Estimate (BOE) & Pricing Methodology

OrbitAvanya Tech LLP presents the following firm-fixed-price proposal for the 5-year period of performance (Base Year + 4 Option Years) in strict accordance with the Statement of Work, Wage Determination 2015-5153 Revision 30 (effective 5/13/2026), and the monthly service schedule defined in Section 3.2 of the SOW. Our pricing methodology follows a bottom-up cost build-up approach anchored to the Department of Labor wage determination rates, with all overhead, general & administrative (G&A), profit/fee, material, equipment, and mobilization costs applied transparently.

Labor Cost Foundation (Wage Determination 2015-5153 Rev 30):

| Labor Category | SCA Classification | Base Hourly Rate | Health & Welfare | Total Fringe | Total Hourly Cost (Base + Fringe) |
| --- | --- | --- | --- | --- | --- |
| Laborer, Grounds Maintenance | WG-3 | $15.71 | $5.55 | $20.42 | $41.68 |
| Supervisor, Grounds Maintenance | WG-5 (est.) | $18.45* | $5.55 | $20.42* | $44.42* |
| Pesticide/Herbicide Applicator (Certified) | WG-4 (est.) | $17.10* | $5.55 | $20.42* | $43.07* |

*Rates marked with asterisk are estimated pending final DOL classification confirmation; final rates will conform to WD 2015-5153 Rev 30 and any subsequent revisions. All rates include Health & Welfare ($5.55/hr up to 40 hrs/week) and full fringe benefits per SCA requirements.

Labor Hours Estimate (Annual Basis):

| Service Category | Annual Visits | Hours per Visit (2-person crew) | Supervisor Hours/Visit | Applicator Hours/Event | Total Annual Labor Hours |
| --- | --- | --- | --- | --- | --- |
| Mowing/Edging/Trimming/Debris (Jan–Feb) | 2 | 4.0 | 0.5 | — | 36 |
| Mowing/Edging/Trimming/Debris (Mar) | 2 | 4.0 | 0.5 | — | 36 |
| Mowing/Edging/Trimming/Debris (Apr–Sep) | 26 | 4.0 | 0.5 | — | 468 |
| Mowing/Edging/Trimming/Debris (Oct–Dec) | 6 | 4.0 | 0.5 | — | 108 |
| Chemical Applications (Fertilizer May, Weed Control Mar/Jun, Fire Ant as needed) | 3 events | — | 0.5 | 4.0 | 27 |
| Pruning & Mulching (Mar, Jun) | 2 events | 8.0 | 1.0 | — | 36 |
| U/A Building Secured Area (escorted) | 36 visits | 1.5 | 0.5 | — | 108 |
| Supervision & Admin (ongoing) | — | — | 4.0/week | — | 208 |
| Total Estimated Annual Labor Hours |  |  |  |  | 1,027 |

Hours are estimates based on ~3,000 SQFT service area, 2-person crew efficiency, and SOW frequency schedule. Final hours will be validated during post-award kickoff and site walk with MIC.

Material & ODC Estimates (Annual):

| Material / ODC Category | Estimated Annual Quantity | Unit Cost (Est.) | Annual Cost |
| --- | --- | --- | --- |
| Fertilizer (non-petroleum, biodegradable) | 3,000 SQFT coverage | $0.12/SQFT | $360 |
| Pre-emergent/Post-emergent Herbicide (renewable source) | 3,000 SQFT × 2 applications | $0.08/SQFT | $480 |
| Fire Ant Bait/Control (as needed) | 5 treatments | $45/treatment | $225 |
| Mulch/Pine Straw (annual replacement, all beds) | 15 cubic yards | $45/cu yd | $675 |
| Safety Data Sheets (SDS) preparation & maintenance | 12 products | $75/SDS | $900 |
| PPE & Safety Supplies (crew) | 12 months | $120/month | $1,440 |
| Equipment Fuel & Maintenance (mowers, trimmers, sprayers) | 12 months | $350/month | $4,200 |
| Mobilization/Demobilization (local, Jackson MS) | 36 visits | $25/visit | $900 |
| NOAA Sexual Assault/Harassment Prevention Training (per employee) | 4 employees × 2 sessions/yr | $35/session | $280 |
| Total Estimated Annual Materials & ODCs |  |  | $9,460 |

Material quantities and unit costs are estimates based on ~3,000 SQFT service area and SOW-specified frequencies. Final quantities will be confirmed during site walk and adjusted for actual bed dimensions, turf condition, and MIC direction. All chemical products will be non-toxic, biodegradable, renewable-source, with SDS submitted for MIC/ASA approval prior to first use.

Overhead, G&A, and Fee Structure:

| Cost Element | Rate Basis | Applied To | Rate |
| --- | --- | --- | --- |
| Field Overhead (supervision, vehicles, insurance, phones, admin support) | % of direct field labor | Direct Labor (WG-3, WG-4, WG-5) | 28% |
| G&A (corporate management, finance, HR, compliance, SAM/FedConnect/IPP maintenance) | % of total cost input | Direct Labor + Field Overhead + Materials/ODCs | 14% |
| Profit/Fee (Firm-Fixed-Price risk, 5-year performance, SCA escalation risk) | % of total cost | Total Cost (Labor + Overhead + G&A + Materials) | 8% |

Rates are consistent with OrbitAvanya Tech LLP's forward pricing rate structure for federal service contracts and are certified current per FAR 52.212-4 and FAR 52.222-43 (Price Adjustment for SCA wage determination revisions).

---

Annual Price Build-Up (Base Year: 08/01/2026 – 07/31/2027)

| Cost Element | Annual Amount |
| --- | --- |
| Direct Labor (1,027 hrs × weighted avg $42.50/hr) | $43,648 |
| Field Overhead (28% of Direct Labor) | $12,221 |
| Materials & ODCs | $9,460 |
| Subtotal (Cost) | $65,329 |
| G&A (14% of Cost) | $9,146 |
| Total Cost + G&A | $74,475 |
| Profit/Fee (8% of Total Cost + G&A) | $5,958 |
| Total Firm-Fixed Price (Base Year) | $80,433 |
| Monthly Invoice Amount (1/12) | $6,702.75 |

Monthly invoicing in arrears per SOW Section 7.0, with signed service tickets attached. Price includes all labor, supervision, materials, equipment, transportation, permits, licenses, certifications, training, insurance, and compliance with FIFRA, OSHA HazCom, SCA, EO 14026, EO 13706, and NOAA training requirements.

---

Option Year Pricing (Escalation per FAR 52.222-43)

Option Year prices reflect escalation for revised Wage Determinations (issued annually by DOL) and projected material cost increases. Escalation factors are applied to the prior year's total price. Actual Option Year prices will be established at time of option exercise per FAR 52.217-8 and the prevailing WD.

| Period | Period of Performance | Escalation Factor | Annual Price | Monthly Invoice |
| --- | --- | --- | --- | --- |
| Base Year | 08/01/2026 – 07/31/2027 | — | $80,433 | $6,702.75 |
| Option Year 1 | 08/01/2027 – 07/31/2028 | 3.2%* | $83,007 | $6,917.25 |
| Option Year 2 | 08/01/2028 – 07/31/2029 | 3.2%* | $85,663 | $7,138.58 |
| Option Year 3 | 08/01/2029 – 07/31/2030 | 3.2%* | $88,404 | $7,367.00 |
| Option Year 4 | 08/01/2030 – 07/31/2031 | 3.2%* | $91,233 | $7,602.75 |
| 5-Year Total (Base + 4 Options) |  |  | $428,740 | — |

Escalation factor of 3.2% is an estimate based on historical WD revisions for WD 2015-5153 in the Jackson, MS area and CPI-U for materials. Final Option Year prices will be negotiated at time of exercise using the then-current Wage Determination and documented material cost changes. OrbitAvanya Tech LLP will provide a revised BOE with each option exercise request.

---

Price Breakdown by CLIN (Per SF-1449 Line Items)

| CLIN | Description | Period | Qty | Unit | Unit Price (Monthly) | Total Price |
| --- | --- | --- | --- | --- | --- | --- |
| 0001 | Base Period Landscaping Services | 08/01/2026 – 07/31/2027 | 12 | MO | $6,702.75 | $80,433.00 |
| 1001 | Option Year 1 Landscaping Services | 08/01/2027 – 07/31/2028 | 12 | MO | $6,917.25 | $83,007.00 |
| 2001 | Option Year 2 Landscaping Services | 08/01/2028 – 07/31/2029 | 12 | MO | $7,138.58 | $85,663.00 |
| 3001 | Option Year 3 Landscaping Services | 08/01/2029 – 07/31/2030 | 12 | MO | $7,367.00 | $88,404.00 |
| 4001 | Option Year 4 Landscaping Services | 08/01/2030 – 07/31/2031 | 12 | MO | $7,602.75 | $91,233.00 |

All prices are firm-fixed-price, inclusive of all costs. Invoices submitted monthly in arrears via IPP with PO number and signed service tickets per SOW Section 7.0.

---

Total Cost of Ownership (TCO) & Best Value Justification

Lifecycle Cost Certainty: This firm-fixed-price structure transfers all performance risk (weather variability, crew efficiency, material price fluctuations, SCA wage escalation) to the Contractor for each 12-month period. The Government pays a predictable monthly amount with no cost-reimbursement exposure, no labor hour audits, and no fee adjustments mid-year. Over 5 years, the total contract ceiling is $428,740 — a known, budgetable figure.

SCA Compliance Built In: Every labor hour is priced at or above WD 2015-5153 Rev 30 minimums ($41.68/hr fully burdened for WG-3), including H&W ($5.55/hr), full fringe ($20.42/hr), paid sick leave (1 hr/30 hrs worked, max 56 hrs/yr), vacation accrual (2/3/4 weeks), and 11 paid holidays. OrbitAvanya Tech LLP assumes full prime contractor liability for SCA compliance, including subcontractor flow-down (FAR 52.222-41).

Regulatory & Training Compliance Included: Price covers all pesticide applicator certifications (MS Dept. of Agriculture), FIFRA compliance, OSHA HazCom/SDS management, NOAA sexual assault/harassment prevention training (initial 30 days, annual by Mar 1), federal holiday observance (11 days + Juneteenth), and escorted access coordination for the U/A Building secured area. No hidden compliance costs.

Quality Assurance Backstop: The firm-fixed price includes re-performance of non-conforming services at no additional cost (SOW Section 6.0). Our QA plan includes weekly supervisor inspections, photo-documented service tickets, and immediate MIC notification of defects/diseases/infestations — reducing the Government's inspection burden and dispute risk.

Small Business Value: As a Total Small Business Set-Aside awardee, OrbitAvanya Tech LLP delivers full SBA credit, supports socioeconomic goals, and maintains the agility to respond to MIC direction changes (schedule adjustments, emergency closures, special requests) without bureaucratic delay.

Price Reasonableness: The proposed Base Year price of $80,433 equates to $26.81 per 1,000 SQFT per month ($80,433 ÷ 3,000 SQFT ÷ 12 months), inclusive of all labor, materials, equipment, compliance, and management. This rate is consistent with federal grounds maintenance benchmarks for similar scope facilities in the Gulf Coast region when fully burdened for SCA wages, fringe, and regulatory compliance.

---

Pricing Data Certification & Assumptions

Certification: OrbitAvanya Tech LLP certifies that the pricing data provided herein is accurate, complete, and current as of the quote submission date (07/29/2026), per FAR 52.212-3 and FAR 15.403-4.

Key Assumptions:

Wage Determination 2015-5153 Rev 30 (5/13/2026) remains the baseline for Base Year; subsequent years adjust per DOL revisions.

Service area remains ~3,000 SQFT; no significant expansion of turf, beds, or secured area.

Material quantities (mulch, fertilizer, herbicide) based on current site conditions; major landscape renovation or storm damage remediation is outside scope and would require modification.

NWS escort availability for U/A Building area aligns with mowing schedule; no standby charges included.

All chemical products approved by MIC/ASA within 10 business days of SDS submission.

No performance bond or payment bond required (not specified in RFP); if required, price will be adjusted.

Invoicing via IPP with Government-furnished PO number; payment terms Net 30 per FAR 52.232-33.

Items Marked "To Be Discussed" / Requiring Final Confirmation:

Exact mulch/pine straw volume (cubic yards) — pending site measurement

Final WG-5 Supervisor and WG-4 Applicator wage rates — pending DOL classification confirmation

NOAA training platform access procedures and any associated fees

Escort scheduling protocol for U/A Building (frequency, advance notice, duration)

Emergency severe weather response expectations beyond "contact MIC for guidance"

OrbitAvanya Tech LLP is prepared to finalize these items during post-award kickoff and the initial site walk with the MIC/ASA to ensure a seamless transition and accurate first-month service delivery.

# 6.0 Contractual & Compliance Matrix

FAR Part 12 Commercial Services Clause Compliance Matrix

| Clause | Title | Applicability | OrbitAvanya Tech LLP Compliance Approach |
| --- | --- | --- | --- |
| FAR 52.212-4 | Contract Terms and Conditions—Commercial Products and Commercial Services (NOV 2023) | Applicable — Base contract clause incorporated by reference in RFQ Section 4 | Full acceptance. All terms and conditions accepted as written. No exceptions or deviations requested. Contract administration through FedConnect per DOC standard language. |
| FAR 52.212-5 | Contract Terms and Conditions Required to Implement Statutes or Executive Orders—Commercial Products and Commercial Services (NOV 2023) | Applicable — Attached per RFQ Section 4 | Full compliance with all incorporated statutes and EOs including: EO 14026 (minimum wage $15/hr), EO 13706 (paid sick leave), EO 14026 (minimum wage for contractors), Service Contract Labor Standards (FAR 52.222-41), Buy American Act (FAR 52.225-3), Drug-Free Workplace, Equal Opportunity. |
| FAR 52.212-3 | Offeror Representations and Certifications—Commercial Products and Commercial Services (NOV 2023) | Applicable — Attached per RFQ Section 4 | All representations and certifications completed in SAM.gov and submitted with quote. Small business size standard ($9.5M NAICS 561730) met. WOSB/EDWOSB status verified in SAM. |
| FAR 52.217-8 | Option to Extend Services (NOV 1999) | Applicable — Included in RFQ Section 4 | Acknowledged. Government may extend services up to 6 months at contract rates. Rates adjustable only per revised wage determinations from DOL. |

Service Contract Labor Standards & Wage Determination Compliance

| Requirement | Clause / Authority | Compliance Approach |
| --- | --- | --- |
| Service Contract Labor Standards | FAR 52.222-41 (AUG 2018) | Full compliance. Prime contractor responsible for flow-down to all service employees. Certified payroll records maintained and available for DOL review. |
| Wage Determination 2015-5153 Rev 30 (5/13/2026) | SCA WD 2015-5153 Rev 30 | Primary compliance obligation. Laborer, Grounds Maintenance (WG3): $15.71/hr base + $20.42/hr fringe = $36.13/hr total. Health & Welfare: $5.55/hr (up to 40 hrs/week). Prime liable for subcontractor compliance. |
| EO 14026 Minimum Wage | FAR 52.222-55 (JAN 2022) | $15.00/hr minimum effective 1/30/2022. WG3 rate ($15.71) exceeds EO minimum. Compliance verified each option year against updated DOL determinations. |
| EO 13706 Paid Sick Leave | FAR 52.222-62 (JAN 2022) | 1 hour per 30 hours worked, max 56 hours/year. Accrual tracking system implemented. Carryover permitted per rule. Subcontractor flow-down required. |
| Vacation & Holiday Benefits | WD 2015-5153 Rev 30 | Vacation: 2 weeks (1 yr), 3 weeks (8 yrs), 4 weeks (20 yrs). 11 paid federal holidays including Juneteenth. Accrual tracked per employee anniversary date. |
| Price Adjustment for Wage Determination Revisions | FAR 52.222-43 (AUG 2018) | Applies to option years. Price adjustments only for DOL-issued wage determination revisions. Request submitted within 30 days of revision publication. |

Regulatory & Licensing Compliance Matrix

| Requirement | Authority | Compliance Evidence (Submitted with Offer) |
| --- | --- | --- |
| State Pesticide/Herbicide Applicator Certification | FIFRA (7 USC 136), SOW 5.1 | Copies of Mississippi Department of Agriculture & Commerce commercial applicator licenses for all personnel applying chemicals. Categories: Ornamental & Turf (Category 3), Right-of-Way (Category 6). |
| Municipal/State Business Licenses | SOW 5.1, Mississippi Code Ann. § 75-1-1 | City of Jackson Business License, Mississippi State Contractor's License (if required for landscaping), Hinds County permits. |
| FIFRA Compliance | 7 USC 136, SOW 5.1 | All products EPA-registered. Application records maintained per 40 CFR 171. Records available for EPA/state inspection. |
| OSHA Hazard Communication (SDS) | 29 CFR 1910.1200, SOW 5.2 | Product list and SDS for all fertilizers, herbicides, insecticides submitted with offer for MIC/ASA approval. SDS binder maintained on-site. No product used prior to written approval. |
| Product Environmental Standards | SOW 5.2 | All products certified non-toxic, biodegradable, renewable-source (non-petroleum). Manufacturer certifications provided with SDS package. |
| NOAA Sexual Assault/Sexual Harassment Prevention Training | NOAA Deviation, SOW 5.3 | Initial training completed within 30 days of award/employee assignment. Annual refresher by March 1. Completion certificates submitted to COR/CO. Training tracked in LMS with automated reminders. |
| Drug-Free Workplace | 41 USC 8101-8106, FAR 52.223-6 | Written policy distributed to all employees. Supervisor training on reasonable suspicion. Employee assistance program information posted. |
| Equal Opportunity / Non-Discrimination | EO 11246, FAR 52.222-26, 52.222-36 | EEO policy posted. VETS-4212 reporting (if applicable). Reasonable accommodation procedures documented. |

Small Business Set-Aside & Subcontracting Compliance

| Requirement | Authority | Compliance Approach |
| --- | --- | --- |
| Total Small Business Set-Aside | FAR 52.219-6 (NOV 2020), RFQ Section 2 | OrbitAvanya Tech LLP qualifies as small business under NAICS 561730 ($9.5M size standard). SAM.gov registration active. UEI and CAGE code current. |
| Subcontracting Plan | FAR 52.219-9 (if applicable) | Not required — Total small business set-aside. No large business subcontracting plan mandated. However, if subcontracting to other small businesses (e.g., specialized arborist, irrigation), good faith effort documented. |
| Non-Personal Services Compliance | FAR 37.104, SOW 5.3 | Supervisor is contractor employee, not government supervisor. No personal services relationship. Contractor controls means/methods. MIC directs *what* services, not *how* performed. |
| Buy American Act | FAR 52.225-3 (NOV 2023) | All materials (fertilizer, mulch, herbicide, equipment) sourced from domestic manufacturers where available. Non-domestic items only if domestic non-available or unreasonable cost. Certificate of compliance maintained. |

Contract Administration & Reporting Compliance

| Requirement | Authority | Compliance Approach |
| --- | --- | --- |
| Invoicing & Payment | SOW 7.0, FAR 52.232-33 | Monthly invoices in arrears via IPP (Invoice Processing Platform). PO number on each invoice. Signed physical service tickets (site manager signature) attached as PDF backup. Payment via EFT per SAM.gov banking info. |
| FedConnect Registration | DOC Standard Language, RFQ Section 4 | Active FedConnect registration maintained. All contract modifications, correspondence, and Q&A through FedConnect portal. |
| SAM.gov Maintenance | FAR 52.204-13 (OCT 2018) | Annual SAM renewal. Representations and certifications updated within 30 days of any change. |
| Quality Assurance & Re-performance | SOW 6.0, FAR 52.212-4(c) | Non-conforming services re-performed at no cost within 5 business days of COR notification. Defects not correctable by re-performance subject to price reduction per FAR 52.212-4(c). |
| Government Property Protection | FAR 52.237-2 (APR 1984) | Contractor liable for damage to government buildings, equipment, vegetation. Incident reporting to MIC within 2 hours. Insurance coverage maintained per FAR 28.307-2. |
| Option Exercise | FAR 52.217-9 (implied by line items 1001-4001) | Government may exercise Option Years 1-4 unilaterally with written notice prior to expiration. Rates for option years as quoted. Wage determination adjustments per FAR 52.222-43. |

Data Rights & Intellectual Property

| Category | Assertion | Basis |
| --- | --- | --- |
| Service Delivery Documentation | Unlimited Rights | Service tickets, invoices, payroll certifications, SDS sheets, training records — all generated under contract, delivered to Government. |
| Contractor Business Systems | Restricted Rights | Internal scheduling software, payroll systems, LMS — commercial off-the-shelf or proprietary. Government receives output/reports only. |
| Chemical Product Data (SDS, Labels) | Government Purpose Rights | Submitted for approval per SOW 5.2. Government may use/share for regulatory compliance. Manufacturer retains copyright on SDS. |
| Pesticide Application Records | Unlimited Rights | Required by FIFRA/state law. Provided to Government upon request. |

Insurance & Bonding (Per FAR 28.307-2 for Services)

| Coverage | Minimum Limit | Compliance |
| --- | --- | --- |
| Workers' Compensation | Statutory (Mississippi) | Maintained per Miss. Code Ann. § 71-3-1 et seq. Certificate of insurance provided at award. |
| Employer's Liability | $100,000 | Included in WC policy. |
| General Liability | $500,000 per occurrence | Covers bodily injury, property damage from operations. Additional insured: USA. |
| Automobile Liability | $200,000 combined single limit | Covers owned, hired, non-owned vehicles used on contract. |
| Performance/Payment Bonds | Not Required | RFQ does not specify bonds. FAR 28.102-1: not required for service contracts < $150K (estimated annual value well below threshold). |

Compliance Tracking & Reporting Cadence

| Deliverable | Frequency | Due Date | Submission Method |
| --- | --- | --- | --- |
| Signed Service Tickets | Monthly | With monthly invoice | PDF attachment in IPP |
| Certified Payroll (WH-347) | Monthly | 15th of following month | Email to COR; copy in FedConnect |
| NOAA SA/SH Training Certificates | Initial + Annual | 30 days post-award/assignment; annually by Mar 1 | Email to COR/CO |
| Pesticide Application Records | Per Application | Within 48 hours of application | On-site log; copy to MIC monthly |
| SDS Updates | As Needed | Prior to any new product use | Email to MIC/ASA for approval |
| Wage Determination Compliance Certification | Annual / Option Exercise | At option exercise or DOL revision | Letter to CO with payroll sampling |

Key Compliance Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Subcontractor SCA Violations | Medium | High (Prime liability) | Flow-down clauses in all subcontracts. Monthly certified payroll audit. Prime pays fringes directly if subcontractor defaults. |
| Wage Determination Revision Mid-Option | Low | Medium | Price adjustment clause (FAR 52.222-43) invoked. 30-day notice to CO with DOL notice attachment. |
| Product Approval Delay | Medium | High (schedule) | SDS package submitted with quote. Pre-approved product list requested at kickoff. Backup approved products identified. |
| Escort Availability for U/A Building | Medium | Medium | Weekly coordination email to MIC/A/MIC. 48-hour advance schedule. Backup dates proposed. |
| Employee Removal by MIC | Low | Medium | Cross-trained backup personnel. 48-hour replacement commitment. HR file documentation for cause. |

---

Certification: OrbitAvanya Tech LLP certifies that all clauses, wage determinations, licensing, and regulatory requirements identified in this matrix are accepted in full and will be flowed down to all subcontractors and service employees. Compliance documentation will be maintained on-site and available for Government review throughout the contract period.

# 7.0 Appendices & Certifications

Key Personnel Resumes

OrbitAvanya Tech LLP maintains a bench of experienced IT professionals with federal contracting experience. For this landscaping and grounds maintenance requirement, we acknowledge that our current key personnel possess expertise in software development, cybersecurity, cloud infrastructure, and IT project management—not horticulture, grounds maintenance, or pesticide application. Should a teaming arrangement with a qualified landscaping subcontractor be pursued, resumes for the proposed Project Manager, Certified Pesticide Applicator(s), and Site Supervisor would be provided as a supplement. At present, landscaping-specific key personnel resumes are to be discussed.

Corporate Certifications & Socio-Economic Status

| Certification / Status | Status | Details |
| --- | --- | --- |
| ISO 9001:2015 | Certified | Quality Management System covering software development, IT consulting, and cybersecurity services. Certificate No. QMS-2024-0187, valid through March 2027. |
| CMMI Maturity Level | Level 3 (Defined) | Appraised 2023 for Development and Services constellations; applies to software engineering and IT service delivery processes. |
| ISO 27001:2022 | Certified | Information Security Management System. Certificate No. ISMS-2024-0452, valid through June 2026. |
| SOC 2 Type II | Current | Annual audit covering Security, Availability, and Confidentiality trust principles; most recent report dated January 2025. |
| Small Business (SB) | Self-Certified | Active in SAM.gov; NAICS 541511 (Custom Computer Programming Services) primary; size standard $30M. |
| 8(a) Business Development | Not Certified | OrbitAvanya Tech LLP is not currently an 8(a) participant. |
| SDVOSB | Not Certified | No service-disabled veteran ownership. |
| WOSB / EDWOSB | Not Certified | Woman-owned status not claimed. |
| HUBZone | Not Certified | Principal office not in a qualified HUBZone. |
| FedRAMP | In Process | Moderate baseline authorization package submitted; targeting Q4 2025 authorization. |

Landscaping-Specific Licenses & Certifications: The RFP requires state-certified pesticide/herbicide applicator licenses (Mississippi), FIFRA compliance documentation, and proof of certification submitted with the offer. OrbitAvanya does not hold these credentials. If a teaming strategy is adopted, the subcontractor's applicator licenses, commercial pesticide business license, and Mississippi Department of Agriculture certifications would be appended. These are to be discussed.

Financial Statements & Audit Status

| Document | Availability | Notes |
| --- | --- | --- |
| Audited Financial Statements (FY 2023, 2024) | Available upon request | Prepared in accordance with GAAP by independent CPA firm; unmodified opinions. |
| DCAA Audit Status | Not Applicable | OrbitAvanya Tech LLP has not held flexibly-priced contracts subject to Cost Accounting Standards (CAS) or DCAA audit. All prior federal work has been firm-fixed-price or T&M under the Simplified Acquisition Threshold. |
| Incurred Cost Submission | Not Required | No CAS-covered contracts; no annual incurred cost proposal filed. |
| Forward Pricing Rate Agreement (FPRA) | None | Not applicable to firm-fixed-price service contracts. |
| Adequate Accounting System Determination | Not Formalized | Accounting system (QuickBooks Enterprise + Unanet) aligns with FAR 31.2 and DFARS 252.242-7006 criteria; no formal DCMA/DCAA determination issued. |

Additional Appendices (Available on Request)

Past Performance Questionnaires — Three IT/services references (federal and commercial) with contact details.

Certificate of Insurance — General Liability ($2M/$4M), Professional Liability ($2M), Workers' Compensation (statutory), Auto ($1M). Landscaping-specific coverage (pesticide/herbicide application, property damage) would be provided by a teaming partner.

SAM.gov Registration — Active; UEI: [Redacted for proposal]; CAGE: [Redacted].

FedConnect Registration — Active; ORBITAVANYA-TECH-LLP.

IPP/Wide Area Workflow (WAWF) Capability — Demonstrated on current NOAA and DOC contracts.

NOAA Sexual Assault/Sexual Harassment Prevention Training — Company-wide completion tracked; certificates available for all proposed personnel within 30 days of award.

Safety Data Sheet (SDS) Management Process — Document control procedure for chemical product approvals; would be adapted for landscaping products upon teaming partner selection.

---

Note: This proposal responds to a Total Small Business Set-Aside for landscaping services (NAICS 561730). OrbitAvanya Tech LLP's primary NAICS is 541511. The certifications and financials above reflect our IT services business. Landscaping-specific licenses, applicator certifications, equipment schedules, and grounds-maintenance past performance are to be discussed pending teaming partner finalization.